# Bug Report & Solution Report

Project: JobsNepal.com Frontend

Date: 2026-07-16

Status: Final

# 1. Introduction

This report documents all bugs identified during the development and testing of the JobsNepal.com frontend application. Each bug is described with its severity, root cause, impact, and the solution implemented.

# 2. Bug Inventory

| ID | Severity | Module | Bug Description | Root Cause | Impact | Solution | Status |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BUG-001 | Critical | Login/Signup Toggle | Auth page sliding overlay not resetting on route change between /login and /signup | Form remained on previous mode when switching routes, confusing users on mobile. | Overlay animation logic sometimes caused visual flickering. | Refactored Auth.jsx to use route-based detection (useLocation) to reset form state and overlay position on every navigation. | Closed |  |
| BUG-002 | High | FeaturedJobs Carousel | Empty state when no jobs match category filter | When toggling to a category with no featured jobs, the carousel showed an empty track with no message. | Users saw a blank section with no feedback. | Added conditional rendering: if filtered list is empty, display a friendly message inviting users to browse all jobs. | Closed |  |
| BUG-003 | High | Authentication | Login rate limiter not counting properly across sessions | checkRateLimit function was using relative time that could reset incorrectly on page refresh. | Repeated login attempts were not properly throttled after page reload. | Refactored rate limit logic to use in-memory Map with absolute time-based expiry; added client-side lockout after 10 attempts. | Closed |  |
| BUG-004 | Medium | Navbar | Navbar dropdown menu not closing on outside click | Desktop nav dropdowns remained open when user clicked elsewhere on the page. | Poor UX — dropdowns stayed open and overlapped content. | Added event listener (click outside) to close all dropdowns; used useEffect with cleanup. | Closed |  |
| BUG-005 | Medium | HireForm | Form validation not sanitizing special characters in input | HireForm fields allowed HTML special characters without sanitization. | Potential XSS vulnerability if data were rendered unsafely. | Applied sanitizeInput() from security.js to all form fields on submit. Added maxLength enforcement. | Closed |  |
| BUG-006 | Medium | JobDetail | URL param id not found renders blank page | Navigating to /job/999 (non-existent id) returned a blank page with no error. | Users confused with no feedback on invalid job links. | Added conditional rendering: if job not found, display a 404-style message with a link back to home. | Closed |  |
| BUG-007 | Low | Mobile | Hamburger menu not scrolling on long nav lists | Mobile menu overflowed the viewport with no scroll capability. | Some nav items were unreachable on smaller screens. | Added overflow-y: auto and max-height: calc(100vh - header height) to mobile menu container. | Closed |  |
| BUG-008 | Low | CSS | Auth page background image fails to load on slow networks | Large background image caused layout shift and blank white section while loading. | User saw a flash of white before the gradient overlay appeared. | Added background-color fallback matching the overlay gradient; used will-change and preload hints. | Closed |  |
| BUG-009 | Low | Footer | Newsletter form submission causes full page reload | Footer newsletter form was using default form submission instead of JavaScript handler. | Caused SPA navigation disruption — full page reload. | Added e.preventDefault() to form submit handler. | Closed |  |
| BUG-010 | Low | Advanced Search | URL params not parsed correctly on initial load | When navigating to /search?q=react&l=ktm, the search fields were empty despite having URL params. | User had to re-enter search parameters. | Added useEffect to read URLSearchParams on mount and populate filter state. | Closed |  |

## 3. Severity Distribution

Critical: 1 | High: 2 | Medium: 4 | Low: 3

## 4. Conclusion

All identified bugs have been resolved. The application has undergone thorough testing and is stable for deployment. Continuous monitoring and user feedback will help identify any remaining issues in production.