# Weekly Progress Report

Project: JobsNepal.com Frontend

Period: [Start Date] - [End Date]

# Week 1 (Days 1-5)

Focus: Project Setup & Core Components

Completed Tasks:

- Development environment setup (Node.js, Vite, React, Tailwind)

- Project structure and routing configuration (14 routes)

- Responsive Navbar with dropdown menus and mobile hamburger

- Hero section with search form and stats display

- FeaturedJobs carousel with category filtering and scroll navigation

Challenges: Setting up Tailwind CSS v4 with Vite 8 required updating the plugin configuration.

Next Week Plan: Continue building home page sections (Categories, Companies, WhyChooseUs)

# Week 2 (Days 6-10)

Focus: Home Page Completion & Authentication

Completed Tasks:

- PopularCategories grid with 8 category cards

- TopCompanies logo grid with hover color effect

- WhyChooseUs feature cards and Challenges alternating layout

- 5-column Footer with newsletter and CTA section

- Full authentication system (AuthContext, SHA-256, rate limiting)

- Auth page premium UI with sliding overlay and password strength meter

Challenges: Implementing smooth overlay animation between login/signup required careful state management.

Next Week Plan: Build functional pages (JobDetail, HireForm, JobSeekerForm)

# Week 3 (Days 11-15)

Focus: Functional Pages Development

Completed Tasks:

- JobDetail page with dynamic routing and URL param parsing

- HireForm employer posting form with 20+ validated fields

- JobSeekerForm listing page with search and filter functionality

- About page with 6 content sections (stats, story, values, challenges, solution)

- ByCategory and ByCompany grouping pages with auto-fill grids

Challenges: Managing form state for HireForm with many interdependent fields required careful structuring.

Next Week Plan: Build remaining pages and implement security features

# Week 4 (Days 16-20)

Focus: Remaining Pages, Security, Testing & Build

Completed Tasks:

- Advanced Search with sidebar filters and URL parameter parsing

- Blog page with expandable article cards

- Contact page with form and info section

- Resume and Counseling service pages

- Security implementation (CSP, sanitization, session timeout)

- Bug fixing and cross-browser testing

- Production build and deployment preparation

Challenges: Ensuring consistent security practices across all 14 pages required systematic review.

Next Week Plan: Project complete — handover and documentation

# Overall Progress Summary

Total Components Built: 10 reusable components + 14 pages

Total Commits: 20+

Production Build Size: JS 356KB, CSS 77KB

The project was completed on schedule with all planned features implemented, security hardened, and tested across modern browsers.